Time-line for projects of recovery in terraced areas

Proposal for a list of multi-sector activities useful for recovery of a terraced area

First draft : 16.01.06

| Steps | Activities | Objectives |
| --- | --- | --- |
| 1st phase Preliminary works for recovery | - Agreement with landowners and local government - Access and network services (water, electricity, …) - Wood cutting - Draft of the plans of recovery | Social cohesion Reuse of the area Project development Maintenance of landscape |
| 2nd phase Concrete restoration activities | Terracements - Recovery Buildings Water collection system - Recovery of traditional techniques | Recovery of cultural heritage Maintenance of cultural heritage |
| 3rd phase Management of terraced areas | Agricultural production - Management Tourism activities Maintenance - Link to government activities | Financial improvement Sustainable management Improvement of institutional setting |